| March 23, 2022 |
| --- |
| Lasers | Dan is working on it |
| Loop and Cross | Ran on cruise- Kent ran it overnight. Great success. Rover sailed ~ 500 m from drop point. Focus on details. Be all that you can be Can we do this at mars with other targets? Wait till station m in spring |
| Rover modems | Is in Rover lab |
| New deck box | Still waiting |
| Macro system | Testing worked. On standby until next carson deployment |
| Snappy | Make more snappy boards Expect a PO Not till macro is working Making more snappies Alana to make setup- call in Rich to finish the working product Alana to check notes Need to work out bugs of new snappy. Don’t ask |
| Rover export: PMEL, NOC | Chafey spheres- In highbay. They’re on pallettes, will go into tin shid up on the shelf. |
| Cruise | More graham crackers Cherries |
| Papers | Larissa’s ms paper Oxygen –ask Henry to evaluate PAP data- FRAM Yearly-hourly- compare community structre behavior to ecological variables- Later |
| ITS | Any word from other PIs? |
| Carson days June | EYE-RIS Test flow Macrocam Characterize particle environment Other iris on the nose cone of the AUV and can zip tie to the ROV. Not as deep rated but is an interest in putting side by side. Maybe do that at MARS Can brnig D-samplers and EYE-ris in swing arms |
| September cruise personnel | Ken Colleen-Crissy Rich-Johnny Paul-Henry Erich R and Eric Orenstein Larissa- ROV pilot |
| Proposals | Ask for $ to write papers |
| September cruise Science | Recover everything Iris Try to collect larvacean houses in D-samplers to do DNA sequences Collect aggregates on the seafloor |
| Rover/SES comms | Proof of concept the two communicating with each other |
| Personnel schedules | Rich also taking a road trip March 14 - 25. Paul Texas end of April to beginning of May Paul- end of June to Mid July Colleen last week of March Crissy- 2.5 weeks late April early May Johnny- some time |