	May 11, 2022 

	Lasers
	Dan is making improvements to projection testing thing

	Loop and Cross
	Went well. Do it again in September, have enough to write it up 

	Rover modems
	Is in Rover lab

	New deck box
	Still waiting. Kind of an update. Don’t even know when it’ll be ready

	Macro system

	Testing worked. Other light is working.
On standby until next carson deployment
Charged. Configure closer to cruise

	Snappy
	Make more snappy boards
Expect a PO
Not till macro is working
Making more snappies
Alana to make setup- call in Rich to finish the working product
Alana to check notes
Need to work out bugs of new snappy. 
Don’t ask

	Rover export: PMEL, NOC
	Chafey spheres- In highbay. They’re on pallettes, will go into tin shid up on the shelf. 

	Cruise
	More graham crackers
Cherries

	Papers
	Larissa’s ms paper
Oxygen –ask Henry to evaluate PAP data- FRAM
Yearly-hourly- compare community structre behavior to ecological variables- Later

	ITS
	Any word from other PIs?

	Carson days June
	Fine to put eyeris and D samplers on
Alana- Reprogram lights for macrocam
Take POC measurements too
Paul has recharged but has to trickle charge
Eric-Eye-RIS 

	September cruise
personnel
	Ken
Colleen-Crissy
Rich-Johnny
Paul-Henry
Erich R and Eric Orenstein
Larissa- ROV pilot

	Proposals
	SES_ Software- Rich lead engineer

Pelagic Benthic Coupling-
How much time will it take to put 

Ask for $ to write papers
Mati $ to work on papers
Engineering time in to write this up
Write papers or to document stuff for others
-Loop and Cross
-Inverted trap vs standard if everything works
-SES as command center the year after
Document Rover and SES mechanical documentation, software, and analysis, how to turnover (download data, change batteries, configure and redeploy), and maintain the instruments
-SES as command center
What’s the plan for the tripods? Take apart and put together? Store in Castroville inside?
Benthocodon
Yearly paper
Adding some usability to SES- tool to write a config file
John’s time in 2023 

	September cruise Science
	Recover everything
Iris
Try to collect larvacean houses in D-samplers to do DNA sequences
Collect aggregates on the seafloor
Does Diana want to do the pump sampler

	Rover/SES comms
	Proof of concept the two communicating with each other
Range to rover wakes it up. Device enable line is not working correctly

	Eye-RIS
	ROV mode on Carson

	Personnel schedules
	[bookmark: _GoBack]Paul Texas April 21- May 12
Paul- June 29-July 14
Crissy- Shoulder surgery May 25
Rich- July 6-18
Johnny- 2nd part of May


 
