| May 18, 2022 |
| --- |
| Laser measure | Emailed Dan and asked for code |
| Laser is back from Barry lab | Paul needs to find it |
| Loop and Cross | Went well. Do it again in September, have enough to write it up. |
| Rover modems | Is in Rover lab Teledyne deck box arrived and turned on |
| New deck box | Still waiting. Kind of an update. Don’t even know when it’ll be ready |
| Macro system | Testing worked. Other light is working. On standby until next carson deployment Charged. Configure closer to cruise Paul charge battery. Paul to show Alana how to charge it John had lights all cleaned up Once it’s tested, put it on the elevator |
| Larval pump | Loan motor and controller from BLISS |
| Cruise | More graham crackers Cherries |
| Papers | Larissa’s ms paper Oxygen –ask Henry to evaluate PAP data- FRAM Yearly-hourly- compare community structre behavior to ecological variables- Later |
| Carson days June | Fine to put eyeris and D samplers on Alana- Reprogram lights for macrocam Take POC measurements too Paul has recharged but has to trickle charge Eric-Eye-RIS Grace |
| September cruise personnel | Ken Colleen-Crissy Rich-Johnny Paul-Henry Erich R and Eric Orenstein Larissa- ROV pilot |
| Proposals | SES_ Software- Rich lead engineer Pelagic Benthic Coupling- How much time will it take to put Ask for $ to write papers Mati $ to work on papers Engineering time in to write this up Write papers or to document stuff for others -Loop and Cross -Inverted trap vs standard if everything works -SES as command center the year after Document Rover and SES mechanical documentation, software, and analysis, how to turnover (download data, change batteries, configure and redeploy), and maintain the instruments -SES as command center What’s the plan for the tripods? Take apart and put together? Store in Castroville inside? Benthocodon Yearly paper Adding some usability to SES- tool to write a config file John’s time in 2023 |
| September cruise Science | Recover everything Iris Try to collect larvacean houses in D-samplers to do DNA sequences Collect aggregates on the seafloor Does Diana want to do the pump sampler |
| Rover/SES comms | Proof of concept the two communicating with each other Range to rover wakes it up. Device enable line is not working correctly |
| Personnel schedules | Paul- June 29-July 14 Crissy- Shoulder surgery May 25 Rich- July 6-18 Rich- August 30-Sept 16 Johnny Beginning of June for a couple of weeks Ken- July 4-12 Alana- July 22-Aug 2 |