	May 18, 2022 

	Laser measure
	Emailed Dan and asked for code

	Laser is back from Barry lab
	Paul needs to find it

	Loop and Cross
	Went well. Do it again in September, have enough to write it up.  

	Rover modems
	Is in Rover lab
Teledyne deck box arrived and turned on

	New deck box
	Still waiting. Kind of an update. Don’t even know when it’ll be ready

	Macro system

	Testing worked. Other light is working.
On standby until next carson deployment
Charged. Configure closer to cruise
Paul charge battery. Paul to show Alana how to charge it
John had lights all cleaned up
Once it’s tested, put it on the elevator

	Larval pump
	Loan motor and controller from BLISS

	Cruise
	More graham crackers
Cherries

	Papers
	Larissa’s ms paper
Oxygen –ask Henry to evaluate PAP data- FRAM
Yearly-hourly- compare community structre behavior to ecological variables- Later

	Carson days June
	Fine to put eyeris and D samplers on
Alana- Reprogram lights for macrocam
Take POC measurements too
Paul has recharged but has to trickle charge
Eric-Eye-RIS 
Grace

	September cruise
personnel
	Ken
Colleen-Crissy
Rich-Johnny
Paul-Henry
Erich R and Eric Orenstein
Larissa- ROV pilot

	Proposals
	SES_ Software- Rich lead engineer

Pelagic Benthic Coupling-
How much time will it take to put 

Ask for $ to write papers
Mati $ to work on papers
Engineering time in to write this up
Write papers or to document stuff for others
-Loop and Cross
-Inverted trap vs standard if everything works
-SES as command center the year after
Document Rover and SES mechanical documentation, software, and analysis, how to turnover (download data, change batteries, configure and redeploy), and maintain the instruments
-SES as command center
What’s the plan for the tripods? Take apart and put together? Store in Castroville inside?
Benthocodon
Yearly paper
Adding some usability to SES- tool to write a config file
John’s time in 2023 

	September cruise Science
	Recover everything
Iris
Try to collect larvacean houses in D-samplers to do DNA sequences
Collect aggregates on the seafloor
Does Diana want to do the pump sampler

	Rover/SES comms
	Proof of concept the two communicating with each other
Range to rover wakes it up. Device enable line is not working correctly

	Personnel schedules
	Paul- June 29-July 14
Crissy- Shoulder surgery May 25
Rich- July 6-18
Rich- August 30-Sept 16
Johnny Beginning of June for a couple of weeks
Ken- July 4-12 
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