	September 21, 2022 

	Laser measure
	Major breakthrough but not a solution yet. 3D space
They sort of line up. How to turn those into laser direction and offset vectors that Dan needs in calibration file?
Paul is poking his head up from a rabbit hole
Mount on Flyer before cruise. Bring target
Can’t find the old mount for the lasers on the rickets camera

	Loop and Cross
	Kent is available. Comms have been crappy. Hopefully it’s not because of the Rover’s new ducer.

	Macro system
	Next time out: October.

	Cruise
	More graham crackers
Cherries
Two t-shirts (Pulse Rover) and stickers
Leave all cages ashore. Just wrap it on the drum. No garbage cans.
Wrap all the line on the drum
Combust more gff filters
Make stand to hold 2L bottles, can just leave them there

	T-shirts
	Pulse- Logo on back and little map on back
“abyssal vigilance”
Coastline/map
Black
Trophy of Rover
Medal for Alana- 20th

	Papers
	Oxygen –ask Henry to evaluate PAP data- FRAM
Yearly-hourly- compare community structre behavior to ecological variables- Later

	Order current meter after cruise
	

	September cruise
personnel
	Moved to September 28-6 October
Ken
Crissy
Rich-Johnny
Paul-Henry
Erich R and Eric Orenstein

	September cruise Science
	Recover everything
Iris
Water filter standllect larvacean houses in D-samplers to do DNA sequences
Collect aggregates on the seafloor

	Rover/SES comms
	Proof of concept the two communicating with each other
Range to rover wakes it up. Device enable line is not working correctly

	Personnel schedules
	[bookmark: _GoBack]Colleen- some time in October, leaves during the cruise, comes back on the 16th 



