| Feb 1, 2023 |
| --- |
| Loop and Cross | Trying to get Kent spun up on a paper |
| SES | Found bad connector to hall sensor. Was position dependent. Have replacement parts, cable should be in this week Motor- cobbled together parts. New motor arrived yesterday. Have one to deploy and one spare. Then test. Haven’t gotten into battery sphere yet. Back in the high bay again. Round floats for autonomous deployment Ask Paul C who we should ask about to fill in for Johnny Triggerable McLane trap- Paul. How deep, data sheet? |
| Loan | Loaned a 4 float pack to Randy (1 floatpack with 4 floats) |
| Container G | Combo is 1909. Most of sediment traps are in there. |
| Helper hire | Start on this after DC |
| Testing modem | More complicated than we’d hoped. Modems are acting odd Rich will meet at 4 pm to continue testing Firmware is different from that with secret commands. Need new secret commands ATM1 and ATM0 |
| POs- | Cancel iridium account Just keep the two argos beacons |
| Rover | Just need to test and make sure everything works again with the fuse replaced. RAP- get back to troubleshooting Think might get to it Thursday |
| Tripods | Paul M and Alana unplug/dummy everything off. Tripod frames to Castroville, put cameras and strobes in tin shed. Take pics then take syntactic foam off and store inside, then store frames outside. Color code. Paul C. just got checked out on crane. He wanted to put new tech on this. |
| Where to put stuff- This stuff done? | Macrocam- Moved Current meter into rover lab. Batteries in SES modem |
| ARPA-E | Done – pending further info and talking with McLane Rich and Paul- when they have the zoom, add the question about whether they want to commercialize the SES Colleen will talk with Chris Scholin about what we need to do |
| SES image processing | Can make more of other images we haven’t published on yet Converting all to open cv OpenCV (open computer vision) C++ plus python wrappers. Runs faster. Computer vision library of functions for imaging processing and analysis Came up with Snowcam solution and will try to apply it to SES pics For triggerable trap- could do WG or LRAUV- test acoustics emit from the program Deep sea connect- is there anything we could plug into? Don’t need power. Is there something that’s just ethernet or can we piggyback on someone else’s instrument via Deep Sea connect/ethernet? Short range wifi Crissy to send everyone the pulse datasets from other instruments |
| Paper | Formatting supplemental figs |
| T-shirts | Pulse- Logo on back and little map on back “abyssal vigilance” Coastline/map/instrumentation suite Black background Trophy of Rover Medal for Alana- 20th |
| SES purchases | Benthos 6000 m. LF. Need a target modem Need logging capability. Can receive and keep the message Omnidirectional? Need new electronics board |
| Eye-ris | Eric is working on it. Need to troubleshoot an aspect of data processing when pulling off of instrument |
| Digitizing | Almost done digitizing `benthocodon and detrital aggregates |
| Personnel schedules | Crissy 8-9 Feb Paul- Texas for family wedding. April 26th-Drive back with Patsy May 3rd back. Make sure SES is ready before April 26th. ALSO- June |