Here is the Engineering section of the approved 2014 budget for PB. Please note item 1 and 2 are in their own subaccounts:

| Item | $ |
| --- | --- |
| Lithium Battery packs for one Rover deployment beginning Oct 2014 packs at $9,000 each. | $18,000 |
| MF Modem for SES | $6,600 |
| Parts and services needed to maintain and repair the SES and Camera Tripod | $7,500 |
| Pressure testing of 2 strobes | $3,600 |
| 2 spare strobes for camera tripod ($2500) | $5,000 |
| Iridium beacon | $4,500 |
| Ballast material for moorings, Rover, and SES | $1,000 |
| Li Batts for Camera Tripod for 2 deployments | $10,000 |
| Modem connector for SES | $1,800 |
| Housing for Rover MF Modem | $4,000 |
| Rover Upgrade Budget | $10,000 |
| Time-lapse camera controller upgrade | $1,500 |
| Total sum | $73,500 |

Here is a summary of our spending for Rover, SES, and Camera Tripod (not including many small dollar items)

| Item | Manufacturer | Date | Cost |
| --- | --- | --- | --- |
| camera tripod batts | electrochem | 1/2/2014 | $ 4,539.74 |
| Argos service | CLS america | 1/2/2014 | $ 300.00 |
| Iridium service | Joubeh | 1/2/2014 | $ 720.00 |
| camera tripod Ti connectors | seacon | 1/7/2014 | $ 3,400.00 |
| iridium beacon i-BCN-3 | novatech | 3/14/2014 | $ 3,409.38 |
| camera tripod batts | electrochem | 4/16/2014 | $ 4,539.74 |
| rover batts | electrochem | 3/14/2014 | $ 17,338.00 |
| MF modem housing | bethos | 3/17/2014 | $ 3,319.00 |
| cable for rover j-box | ocean innovations | 4/17/2014 | $ 1,449.00 |
| connector | brantner | 1/16/2014 | $ 462.00 |
| connector | brantner | 1/22/2014 | $ 617.00 |
| connector | brantner | 4/24/2014 | $ 2,136.00 |
| SUM |  |  | $ 42,229.86 |
| total allocated |  |  | $ 73,500.00 |
| amount left |  |  | $ 31,270.14 |

In summary, we have at most $30,000 left to spend on engineering, of which $6600 is earmarked for the  SES modem which we know will cost more.  So really we should operate on having about $20k left.

Paul – the $10k from the closed PO for the scanner will cover the cost of you Li batts for SES, this should leave a couple thousand left which you can use toward the purchase of your modem. You will have to budget transfer money into your subaccount for the modem to cover the whole thing.