Here is the Engineering section of the approved 2014 budget for PB. Please note item 1 and 2 are in their own subaccounts:
	Item
	$

	Lithium Battery packs for one Rover deployment beginning  Oct 2014 packs at $9,000 each.
	$18,000 

	MF Modem for SES
	$6,600 

	Parts and services needed to maintain and repair the SES and Camera Tripod
	$7,500 

	Pressure testing of 2 strobes
	$3,600 

	2 spare strobes for camera tripod ($2500)
	$5,000 

	Iridium beacon
	$4,500 

	Ballast material for moorings, Rover, and SES
	$1,000 

	  Li Batts for Camera Tripod for 2 deployments
	$10,000 

	Modem connector for SES
	$1,800 

	Housing for Rover MF Modem
	$4,000 

	Rover Upgrade Budget
	$10,000 

	Time-lapse camera controller upgrade
	$1,500 

	Total sum
	$73,500 



Here is a summary of our spending for Rover, SES, and Camera Tripod (not including many small dollar items)
	Item
	Manufacturer
	Date
	 Cost 

	camera tripod batts
	electrochem
	1/2/2014
	 $    4,539.74 

	Argos service
	CLS america
	1/2/2014
	 $        300.00 

	Iridium service
	Joubeh
	1/2/2014
	 $        720.00 

	camera tripod Ti connectors
	seacon
	1/7/2014
	 $    3,400.00 

	iridium beacon i-BCN-3
	novatech
	3/14/2014
	 $    3,409.38 

	camera tripod batts
	electrochem
	4/16/2014
	 $    4,539.74 

	rover batts
	electrochem
	3/14/2014
	 $  17,338.00 

	MF modem housing
	bethos
	3/17/2014
	 $    3,319.00 

	cable for rover j-box
	ocean innovations
	4/17/2014
	 $    1,449.00 

	connector
	brantner
	1/16/2014
	 $        462.00 

	connector
	brantner
	1/22/2014
	 $        617.00 

	connector
	brantner
	4/24/2014
	 $    2,136.00 

	 
	 
	 
	 

	SUM
	 
	 
	 $  42,229.86 

	total allocated
	 
	 
	 $  73,500.00 

	amount left
	 
	 
	 $  31,270.14 



In summary, we have at most $30,000 left to spend on engineering, of which $6600 is earmarked for the  SES modem which we know will cost more.  So really we should operate on having about $20k left.
[bookmark: _GoBack]Paul – the $10k from the closed PO for the scanner will cover the cost of you Li batts for SES, this should leave a couple thousand left which you can use toward the purchase of your modem. You will have to budget transfer money into your subaccount for the modem to cover the whole thing. 
