Notes from Kick-off meeting for FOCE 




Oct 8, 2004 
Attendees: Peter Brewer, Ed Peltzer, Jim Barry, Bill Kirkwood, Peter Walz, Mike Risi, Craig Okuda, Farley Shane, Rachel Dunk, Alana Sherman, Rich Henthorn (did I miss anyone?) 

1. Peter B has started addressing the sanctuary issues for permits. A first draft was sent out to the group. 

2. Quick overview of the schedule for FOCE proof of concept hardware - 


Cruises are slated for May and Sept in 2005


Test Tank expected prior to May dive, April time frame


Specs (for POC so far) :



100 - 300 meters depth



Hard bottom - minimum biota 



Ring approximately 2 -3 meters in diameter 



Need a marker of some sort to see mixing - dye with acid to have visual film of 



performance besides trying to monitor and run a controlled pH experiment. 



estimated currents (depending on site and tides) 



5 cm/sec

>>    what volume of acid needed ?? 



10 cm/sec

>>    what volume of acid needed ?? 



50 cm/sec   

>>    what volume of acid needed ?? 



4 hours of controlled pH within a bandwidth (TBD) for success. 

3. Looking at volume of area to be controlled: See associated image FOCE_mtg1.tif

Ed did a quick back of the napkin calc and figures 20 liters of 12 molar HCL 

4. Team agreed to meet on Friday the 22nd to go over action items. 


A. Ed will do calcs more accurately


B. Team will consider tasks


C. Craig and Bill will look at task outline to get started

5. Next meeting :  October 22, 2004 Surface Commons @ 3 PM 

