FOCE Planning Meeting

6/1-2005

Present:

Peter Brewer, Dale Graves, Bill Kirkwood & Ed Peltzer.

Discussion:


Bill K. presented an abstract and rough outline of the paper for Oceans.


Outline contains proposed writing assignments.


Please review and let Bill know if there are problems.


Because of delays at KOSI with the new camera for DORISS II, it was decided that we should revise the cruise plan to make the best of a changing situation…

Revised cruise plan:


7/27-28
PL/Ventana

FOCE field test 2 w new current meter.

8/19-22
PL/Ventana

Brewer grp kinetic exps or DORISS I ???

10/05-06
PL/Ventana

DORISS II testing (delayed from 7/27-28)

11/03-04
PL/Ventana

FOCE field test 3 with solenoid valves

11/15-21
WF/Tiburon

CO2 acoustics and DORISS/PUP Barite obs


11/30-12/1
PL/Ventana

DORISS II / PUP or NURP pre-deployment.

12/12-16
WF/Tiburon

Barry CO2 ecology ???

