FOCE Minutes : Jan 14, 2008

Attendees: Jim Barry, Peter Brewer, Ed Peltzer, Bill Kirkwood, Farley Shane, Chad Kecy, Keith Hester, Peter Walz 

1. Discussed the schedule with what it will take for the technical team to make the dives in May. 

a. Bill asked that the team keep in mind a fall back position. Think about sensible items to drop if the schedule pressures become too much. 

b. Examples were discussed, like the camera system… having the hooks installed for the camera are more important but we know we can make a camera work later if we have the electronics and connectors installed. 

2. We reviewed the block diagram Bill did with Bob and Chad. Ed and Peter looked over the basic concepts of instrument placement and moved the pH probes. The new design has entry and exit pH probes for the control volume. Those are now doubled up for redundancy due to the unstable nature of pH probes from the past.

3. Ed mentioned that Seabird now offers a pumped pH probe that uses a large volume of KOH. Ed speculated that would provide a lot better performance and we might be able to use NaCl for even greater accuracy. 

4. Bill said he would continue on the functional specification and publish whatever he could get done before the weeks end for review. 

5. The next meeting will be moved to Tuesday since Monday is a holiday. 

