FOCE Meeting Minutes – February 11 – by Etp3
Attendees: Peter Brewer, Chad Kecy, Bob Herlien, Jim Scholfield, Ed Peltzer, Zhang Xin & Keith Hester.
1. Major topic of discussion was grounding of R/V Western Flyer in La Paz over the weekend.  There was much speculation on how this will affect research plans.

2. Bill K on vacation: we are adrift without an agenda, so we just gave individual updates so everyone will be on the same page.
3. Chad reports:

· Inspected DORISS 1 pressure housing and found it satisfactory: lots of room and case is expandable so will try to use for may deployment.

· Working with Jose selecting connectors.

4. MARS status:

· Presently deployment date is unknown; we should proceed as if they were on schedule.

· Issue:  power-up of motor(s) causes noise problems on the Ethernet.  Ed Mellinger is installing electronic filters to fix.

5. Jim S:

· Working with Farley to help-out with his very large task load.

· Also looking at propellers and fans.

6. Bob H:

· Working with Ed to learn pH equations, etc.

· Working with Peter W to learn instruments.

· Obtained new software and equations from Sunburst

7. Ed P:

· Been burying Bob H with pH equations, etc.

· Peter B will help out with short course on Bjerrum (sp?) plots.

· As soon as done figures for Peter B, will begin data analysis of S$ and CTD deployment last Fall and develop background pH/pCO2 time-series.

8. Peter B:

· Off to Boston, MA for AAAS meeting.

Next Meeting: Tuesday 2/19.

Action items:

1. ETP to plot data

2. PGB will give Bob H 15 min tutorial on pH

3. Peter W, Ketih H & Zhang Xin to help Bob H put SAMI pCO2 sensor in water for in lab testing and comms checks.

