FOCE Mtg Minutes: April 7, 2008

Attendees: Ed Peltzer, Bob Herlien, Chad Kecy, Jim Scholfield, Farley Shane & Zhang Xin.
At the MTS/IEEE Oceans Mtg in Kobe, Japan: Peter Brewer, Bill Kirkwood, Keith Hester, Jim Barry and Peter Walz.

Etp3 reporting for WJK while he is in Japan at Oceans Mtg.

1. Welcome back to Farley from vacation.
2. Software update from Bob Herlein:

a. PC104 stack is now running

b. All interfaces to PC104 stack are running as well.

c. Time to start modifying the SIAM software to work with FOCE hardware.

3. Email from Keith Raybould:

a. No quick solution to MARS repair.

b. Cable laying ship has just been re-assigned to Japan.

c. Earliest alternative is now late summer / early fall.

4. Mechanical update from Jim Scholfield

a. Shop is hard pressed to deliver all the items on time.

b. Dean and Ray working full-time on FOCE.

c. Center section drawing submitted and in process.

d. Possible solution is to build minimal number of components necessary for May dive and finish making the rest as time is available.

e. Etp3 and JS to meet with Mark Brown after lunch to work out a plan.

5. Electrical update from Chad Kecy

a. Tom Marion looking for rough idea of layout / Chad to provide.
b. Otherwise. Proceeding ahead with the layout and wiring of the control can.

c. Still need decision on end-cap design.  After much discussion, we elected to go with 8 ports mounted radially on an insert for the large bell end.  Possibility of adding more to side stub if needed at last minute.

