FOCE Mtg: 7/07/2008

Attendees: Ed Peltzer, Bob Herlien, Chad Kecy, Farley Shane, Peter Walz & Zhang Xin.


Bill Kirkwood is on vacation, ETP reporting.

Chad Kecy:
1. Fix to pH electrodes is still in the testing/discussion/planning phase.  It is unlikely there will be sufficient time to do anything different for July save fix the leaks at the seals in the motors.

2. The connector on the FOCE control housing was changed to a min-K 10 long and the internal wiring was re-connected.

3. A new board for multiple fused 24V power supplies is being designed – but will not be ready for the July dive.

4. FOCE control housing will be ready to resume testing later this week.

Bob Herlien:

1. Bob is “chomping at the bit” to resume testing of the ADV.  He has a box of corn starch and is ready to go.  Peter Walz will help him with a corn starch delivery and dispersion system for use in the test tank.

2. As part of this effort, he would like to move and re-mount the ADV probe at different locations within the control zone to test whether it is the proximity of the hard bottom/sides that is creating all of the noisy data.

Peter Walz and Farley Shane:

1. A bigger reservoir and faster pumps are needed for the July deployment.

· Cubitainers vs 50 gallon bladders.

· A bigger pump

2. Peter Walz and Farley will talk with the pilots to see what they will allow in terms of a large bladder or multiple cubitainers for the next dive.

3. Seabird pumps won’t work: too slow and little pressure head; we need something different:

· Peri-staltic pumps would be ideal but we don’t have an ROV connectable control circuit.  Pumps from original FOCE were scavenged for parts.

· KC Denmark pump may work: 24V power supply and control-able from the ROV.  Also has 20 L/min maximum flowrate.  PMW will investigate.

· ETP to specify maximum flowrate required for July experiments.

After the meeting was over, the following email was received from Bill K – please be sure to check it out for additional action items in addition to the ones above:

Hi Guys - 

I assumed you would all still meet while I'm away. You have two key issues to keep tabs on:

1) The July 22nd dives series:


a) Peter W is going to need help possibly setting up the


   fluid system... I think Farley is working with him.


b) Chad is making some changes to the main can I believe based


   on the testing.


c) I don't know what the exact results are of the testing,


   maybe Chad and Bob can give a report.


d) You'll need to decide how many changes can be accomplished


   before the 22nd and be absolutely sure to make the dive.


e) We should try to have the camera and light working also if


   that can be accomplished.


f) Jim S is going to add tattle tales for fluid flow in the


   images (PW will approve the materials and placement) 

2) Status info for the full up FOCE build:


a) Does the shop have an answer for the question I posed,


   how soon can we get the parts without overtime?


a2) Be sure no one is using a dive date as the driver, just


   how soon we can get the parts. 


b) We outlined the tasks previously but we should review them


   for a complete build.


c) Jim S should give us an estimate in man-hours or man-days


   to build the system mechanically.


d) We need to confirm the build time with the E-Techs for


   another system, Chad could you lead this?


e) Farley is working with the Pilots and Lobos crew on how to


   deploy and recover, where do we stand on that? 

We have some papers and the proposals too to keep an eye on. 

That's all I can think of off hand, thanks for keeping up on things guys - Bill 

