FOCE Mtg: 7/14/2008

Attendees: Peter Brewer, Bob Herlien, Keith Hester, Chad Kecy, Jim Scholfield, Farley Shane, Peter Walz & Xin Zhang.  Guest: Stephan Klapp from Bremen University.


Bill Kirkwood is on vacation, ETP reporting.

Jim Scholfield is installing the re-built thruster motors, etc.

Other preparations for next week:

1. 8 cubitainers planned for more fluid.

2. test motor seals

3. check pH signal noise

4. test ADV for current measurement.

5. use suction sampler to dispense a larger volume of CO2 enriched seawater.

6. dive plans to be filed by Etp3.

7. Personnel going:


On 7/22: PGB, RH, PMW, ETP, CK, SK & XZ.


On 7/23: WJK, PGB, RH, PMW, ETP, CK, & KCH.

Chad Kecy:
1. Lights and video camera are installed and working.
Bob Herlien:

1. Sending data to Nortek for their comments and recommendations.
2. Need time for motor control testing in the test tank this week.

Item of special interest from PGB:

1. Proposals are due by 0800 on August 5th.

2. Peter Brewer on vacation starting 8/1.

