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July 13, 2009

Attendees: Jim S, Farley S, Thom M, Tom O, Bob H, Bill K

1. Techs want to redesign the manifold and wiring. Bill said No. 

a. Plan to do repair

b. Chad has asked them to do the repair per his instructions

c. Elec chassis in lab, status unknown

2. Wings will have a pin added to lock them and prevent the hook release issue on the last recovery. 

a. Farley has a design, Jim S has modified it some. 

3. Farley – modifying a valve for the CO2 system for test. 

a. Have a quote coming for the hydraulic cylinders to perform the mix ratio

b. Valve is NC and will open on power application (what we wanted) and the design for pressure is based on a DMO design in use already

4. Jim S – The wings are repaired with some improved cross-sections just in case of another latch release. 

a. Jim says he is at 70% time on FOCE due to other projects. 

b. Jim can’t find the latches form the recovery, he knows they were on the shop floor but are now missing. 

c. Second unit build is moving along (we talked about the real timing for need being the control site for Barry)

5. Bill brought up time and that the engineers should give some indication of the rest of their year and what they are planning on doing. 

a. What still needs to be done this year

b. How much time do think it will take

c. What else are you working on

d. What do you see as commitments 

e. Bill will present a package to the PCO and management if they are any conflicts. 

6. Software – Bob H.

a. Kent status on motors is a question. Bob will help but believes Kent should continue for best use of time. Kent is out on vacation. 

b. Chad requested a fan section in 3 degree C water for motor testing. Jim has a section just about ready. Chad suspects tem pissues with the controllers and motors. 

c. CO2 injection system – Risi PIC work will be used as the baseline. Chad has already talked with and things are moving along. This will run the pump and valve. 

d. Bob feels the control system would take a man-month or more as a first guess. 

7. Thom talked about eh pH sensors damaged in the recovery. 

a. He is worried about some connectors and wants to test them again on Ventana. 

b. Bill asked him to replace the connectors, the group agreed. 

c. Thom was worried about the housings possibly being out of round. 

d. Bill said we should have them checked externally before pressure testing at depth on Ventana. Jim said he could help. 

8. Bill mentioned that UQ will be visiting August 7th and the project in Heron Island is moving along. He also mentioned that Dickinson has written MBARI in for a visit to be paid by a new grant. 

Bill asked the group to look at the rest of the year and to consider what they would like to do for next year. Some ideas were tossed around as part of the concept thinking. Tom O brought up the Data Turbine concept which will add functionality to the SIAM controls capability that have been non-trivial to work around. Bob H and Tom O will be meeting on this to outline a plan. 

Bill said he would start to put together a proposal outline for the 2010 project process. The teams input was needed to put that together. Bill stressed the team is solid and the science team is happy so we are not trying to change any status on the team. We’d prefer to continue with the same folks. However, if someone has something else they want to do please let Bill know so we can plan around that also. 

Bill said we’d meet again next Monday to pull together the materials people bring and then we’d have a meeting with Peter B and the science team. That meeting will have to be after their return from Barkley. 

Next meeting: Monday, July 20th, Ships View 

