
FOCE Team Mtg -- 10/25

Present: WJK, KS, FS, RH, JS, PMW, KH, ETP, TO & PGB

Bill and Ed will layout FOCE poster this week and send out "writing" assignments.

Recovery date set for 12/15, 12/16 or 12/20.  Pray for good weather on those days.
Peter Walz building CO2 accumulators in high bay.

Peter B & Mandy working on a dry run of the permit for Shallow-FOCE.

Bill's talk went well in Nova Scotia and folks were impressed with what we are attempting/accomplishing.

Farley presented an update on the status of the revised CO2-ESW system design.

  - Science liked it.

  - Time to schedule a design review...


