
FOCE Team Mtg -- 1/03
Present: WJK, PMW, ETP, RH, KH, TM, PGB, JS, TO'R, KSA & WJK.

Happy New Year!

Waiting until next week for biology specs for deep water FOCE.

  - Probably not as stringent as we first thought.

  - May need an upgrade to the cameras.

  - May need some changes to the gui, especially with regards to the CO2 delivery system.

WJK edited project description on the web.

Farley has submitted plans to the shop for bending metal for new CO2 delivery system.

New pH control page for the gui will require more work from Karen:

  - what do we want?

  - what are the priorities?

  - Bill & others to specify quickly

Ed & Bob to look at Vector and ADCP data plotting.

Jim looking at low temp durability of silicone tubing in peristaltic pump and mods to chain drive.

Question about modifying baffles in wings to straighten-out flow and eliminate eddies.

PGB off this weekend to Japan & Okinawa for IPCC meetings.

  - wants to present some of our work.

  - needs to cite peer reviewed publications => writing assignments coming!


