
FOCE Team Mtg -- 1/10
Present: ETP, PMW, KH, RH, FS, JS, TO'R, TM, CK & WJK.

PGB is in Japan for the IPCC Mtg this week so we watched the YouTube video.

WJK was late again... He was on the phone with Sheldon trying to fix his email.

Tomorrow Nortek is coming.  Mtg at 10:30 in Ship's view.

Farley: parts are in the shop for the big box other components are still on the drawing board.

Barry is still working on their requirements document:

  - Skuttle-but is he wants more CO2 for longer deployments and larger pH offset (0.5 vs 0.3).
  - Bill has no idea of what we are going to do to satisfy them.

Jon Erickson is working on new pH sensor housing design

  - Ed & Thom to have offline meeting to discuss possibility of adding temperature sensor to each housing.
How many pH sensors are needed?

  - need 6 for FOCE and 1 for the CO2 box minimum plus 2-3 spares = 10.

  - need some more sensors from SeaBird.

Chad:

  - setting up test system in lab to de-bug DataTurbine issues.
  - cold testing of motor.

Deployment date = April 4th & 5th.  Don't Panic.  Management knows our challenges.

T-TOS project would like to implement Puck protocol in pH sensor for their project.

Kent and Bob are working on duplicating DataTurbine failure to debug that issue.

Kent and Bill Drawing up control architecture.  Need Ed to check the chemistry and the math.

Need design changes for FOCE gui to accomodate pH sensor control.


