
FOCE Team Mtg -- 1/31

Present: FS, RH, KH, TM, PMW, CK, JS & ETP.

Bill K not coming; PMW presiding...

Bob Herlien will be on vacation Mon, Feb 14.

Peter W will be on vacation Thurs-Fri, Feb 24-25.

Chad:

  - will be meeting with Brock at MBARI regarding networking of Hopkins cable.  Bob H and Kent will also attend this discussion
  - electronics for CO2 system are ready to be packaged.
  -  Oil filled J-boxes will be going to ee techs for re-wiring.

  - nothing inside main electronics housing is changing.

  - adding external port to power CO2 box.

  - It would be useful to have a rough timeline of the next two months so we know when different team members will have time during the rebuild and integration of the FOCE hardware.  April 4 is our target deployment date.  We also should schedule our test tank time so we have access to the crane etc . . 
Jim S:

  - question about magnetic switch – we will be keeping them if cameras get used for experimental observation.
  - Kent says that there is software for looking at it.

  - working on testing tubing for peristaltic pumps.

  - feed-back from Chris Lovera and Jim Barry:
     - desire three "chambers" unpowered to act as controls.  Hatches for insertion of animals (caged?).
     - same size as controlled zone on FOCE with honeycombs on each end.

     - delivered & recovered by elevator.

  - water-jet is broken so 4-6 week delay on fabrication...

  - successful pressure test of Whistle controller to 1200 dbar.

Farley:

  - finishing design of oil filled CO2 valve-box, to be delivered to shop by the end of today.

  - working on designs for board supports inside CO2 system electronics housing.

Bob H & Kent H:

  - busy elsewhere last week (OOI meetings), don't have anything to add today...

  - no luck with Vector folks yet about deciphering data from last deployment.

  - question for Chad about adding ferrite cores to wiring; he will look into it.

Thom:

  - got pH sensor back from SeaBird.

  - have six housings need nine.


