
FOCE Team Mtg -- 2/7
Present: WJK, PMW, RH, TO'R, JS, KS,KH, CK & ETP.

PGB at MBNMS mtg this AM lobbying for Shallow-FOCE permit.

WJK going to visit Brantner tomorrow & Wed; working at home on Thu.

CDR held last week on pH sensor housings:
  - Decided to prototype two desings.

  - Plastic housing same dim as current housing rated to 800m.

  - 316 SS housing rated to 4000m.

WJK warned us that work on a technical paper will be required soon...

Query from Malcolm and Davy regarding FOCE modifications.

  - WJK will respond to them.

Farley has submitted drawings for electronic pressure cases to shop.

  - Chad checked them out and approved designs.

  - Need to know when wiring rack is needed for wiring, etc.

Chad: electronics working; sent software requirements

  - RH working on driver(s).

  - Still looking for noise signals affecting Nortek velocimeter.

Bob Herlein:

  - Data files overwhelmed Nortek folks.

  - Their best guess thus far is we have an electronic noise issue.

  - Bill K recommends Chad talk with Ed Mellinger.

Kent: working on an interface for making the gui programming easier.

  - FOCE motor control device for SIAM library.

Bob H still wrestling with Data Turbine folks over various issues.

Peter W:

  - GHGases has a couple of dives coming up in March.

Brock Woodson (Stanford) coming to visit Chad on Wed this week.

Jim S working on control chambers for Jim Barry.

  - OK to buy supplies.

  - One spare center section exists.

  - Still waiting on camera specs.

  - Beginning peristaltic pump tubing tests this afternoon.

PGB arrives from MBNMS mtg:

  - All was sweetness and light.

  - Recognized FOCE as world class science.

  - Everybody wants to make sure FOCE happens.
  - Hopkins folks were very enthusiastic.

  - Chris Harrold from MBayAq wants to get more involved and use Aq to promote awareness of the science.


