
FOCE Team Mtg -- 2/14

Present: WJK, TM, FS, KH, JS, PMW, KS, CK & ETP.

Bill reported on his meeting with Brantner folks re wireless connector.

  - made plans for moving ahead.

  - patent law may change.

Farley:

  - submitted plans to shop for frames inside power can.

  - sheet metal CO2 box got bent incorrectly; now fixed.

  - "stuff does happen... "

  - junction box is ready to go.

Jim:

  - starting re-build / re-assembly of FOCE flume.

  - up-grading shafts for fan drive.

  - use lots of green goop.

  - initial tests of tubing for peri-staltic pumps look good.

Chad:

  - submitted parts to EE shop for re-assembly & re-potting.

  - talked with Brock Woodson and Peter Broccio about power and networking.

  - working on Matlab code for motor simulation.

  - Chad & PMW to work on a plan for re-assembly and testing prior to going in the water in the test tank.

  - Chad to look for ground-fault on lights and cameras.

Peter:

  - wants to leave SAMI- sensor off frame.

  - ETP will take a look at the data and see if we got anything useful from last time.

  - agreed to mount valve box in its place for this deployment.

  - cameras and lights will be mounted in usual place.

Karen:

  - Chris Lovera says they don't need any changes for the gui...  but she did not get it in writing!?

  - meeting planned this week to talk about pH control page.

Kent:

  - Starting to plug-in algorithms into architecture for pH control page.

  - Need software option to set valves open prior to deployment.

Jim to check with Chris Lovera about making the bio-control chambers the same length as the flume center section so we can baffle the flow down to rates similar to what we get through the FOCE flume with fan control.


