
FOCE Team Mtg -- 4/25

Present: CK, KS, RH, PMW, KH, JS, ETP & WJK.

FOCE crashed over the weekend due to Data Turbine issues.

  - software fix to happen today.

FOCE to be pulled out of the tank on Wed:

  - all software fixes to be done by then.

  - need to do in-water weights.

Need to do wet-node simulator test(s) on Thu.

  - Chad will contact Ken Heller to make arrangements.

Will do some high frequency speed change testing today.

More gui and classes changes that sound important but are "geek" to me...

  - Karen, Kent and Bob will work this all out.

Next weekend will be our last chance for extended testing before deployment.

Etp will be away (in Phoenix) Thursday night thru Monday morning.

After the meeting…
Etp checked position of motor #1 and found that it is indeed in the AFT position (as before).

  - Karen has made a change to the gui correcting a minor labeling error on the DEVICES page.

  - This change will appear in the next gui release version.

Etp saw Steve Etchemendy in the hallway:

  - the shipment of the new tether for Doc Ricketts is delayed again due to conflicts with the royal wedding.  And we all thought we could ignore all that silliness.  I guess they “showed” us!

  - I will keep the team informed if I hear more.

Kent has begun the high frequency testing of the fans, valves and pumps.


