
FOCE Team Mtg -- 5/23
Present: CK, RH, JS, PGB, KH, FS, TO'R, PMW & ETP.

French eFOCE proposal funded.  We will be collaborating.

  - Funding cut in half.

  - Will only study warm water site.

Peter Girgus is still looking to us for help with pH control.

  - Bill K is waiting upon a return phonecall.

Jim Barry is making progress with Meg Caldwell on the SW-FOCE permitting process.
Weathererd-out ROV dive has been re-scheduled:
  - Peter & Ed will be loading CO2 on 5/30.

  - Deployment to the CO2-box on FOCE during the ROV dive on 5/31.
Offset on ESWph appears to be real:

  - Algorithms are correct.

  - Manual check of calculation OK.

  - Magnitude of offset is small: 0.0040 pH units.


