
FOCE Team Mtg -- 6/13:

Present: CK, JS, RH, PMW, TO'R, FS, ETP & WJK.

Deployment next week.

  - Waiting for word from the boat on engine repairs.

  - Chad can only go on Tuesday.

  - Jim not going either day.

  - Farley will go on Monday.
  - Peter & Ed will go both days with several interns.

Fan motor and chain up-date:

  - Both motors stopped last week from unknown cause and sat without turning for 10-12 hours.

  - Chains were binding during re-start and tripping motors due to low voltage.  Unable to start both motors simultaneously, but could start either motor individually.  Both started easier in the (+) rotation direction and both tripped sooner in their (-) rotation direction.
  - ETP got motor #1 re-started and let it run over-night.  It got smoother with time ...

  - ETP was then able to re-start motor #2 the next day.  It got smoother with time as well.

  - The problem appears to be due to sitting idle and the chain "rusting" !?

Data Turbine:

  - Proceeding with testing on FOUR different sources this week.

  - DT by itself does well and SIAM by itself does well.

  - But, DT & SIAM do not play well together: memory leaks.

  - The search for the cause continues ...

Bill gave an update on various collaborative projects:

  - E-FOCE in Europe was funded and they are now advertising for students & engineers.
  - We expect that the proposal with Steve Widdicombe will go forward later this year.
  - Joaquin Del Rio (OBSEA Observatory) looking to collaborate with us on pH sensors and under-water mate-able connectors.
  - Lawyers have sent Bill K the paperwork for the agreement with SeaBird for the pH sensor for review.
After the meeting PMW and ETP checked with Jon E about the housings for the pH sensors:

  - The drawings are in the shop and parts are being made.

  - PMW will get an electrode with Swagelok fitting attached to Jon E for checking of threads, etc.

Also after the meeting PMW and ETP checked with Paul and Greg on the Lobos:

  - Repairs are proceeding well and they plan to be at-sea with the Barry group this week.

  - Plans were made to handle the mob and CO2 fill this Friday.

  - If all goes well with the mob, we will go to sea Mon & Tue of next week to deliver CO2 to FOCE.

And Jim S reports that the Lobos fired-up its engines today and all ran well.  They go to sea tomorrow with the Barry group so they can do the shake-down for us.  (

