
FOCE Team Mtg -- 7/11:

Present: WJK, CK, TO’R, PMW, KS, JS, KH, PGB & ETP.

Proposals:

  - Jim Barry will take the lead on Shallow Water FOCE.

  - Deep Water FOCE will continue as part of that proposal and greenhouse gases.
The Chinese are interested in our work.

Steve Whiddicombe is seeking our collaboration for a FOCE near Plymouth.

  - a MOU is in the works.

Data from last week:

  - pH plots look great when both motors are used in same direction.

  - unfortunately this was against the bottom current and external sensors saw CO2-ESW.

  - pH plots highly variable when just using one motor in exhaust mode.

  - need to repeat single motor experiment using upstream fan; this test is now planned for Tuesday as Ed and Karen will be demoing the FOCE gui with Carolanne Fisher from the OOI project later today.
Kent reported on running motor in torque mode:

  - velocity varies but current draw is constant.

  - can read velocity from Hall sensors.

  - need to plan for a test of FOCE in this mode.

Chad 's paper for Oceans is due on Friday.

Peter Brewer wants to send another paper on FOCE results to Deep-Sea Research.

The FOCE proposal is also in the works...

  - focus is on shallow water FOCE.

  - need to have engineering effort estimates soon.

  - proposals are due August 2nd.


