
FOCE Team Mtg -- 7/18:

Present: WJK, ETP, RH, JS, PMW, TOR, KH, FS, WJK & TM.
· Peter Brewer away at ICGH-7 in Scotland

· Karen Salamy busy with other projects for next few weeks.

Chad Kecy submitted OCEANS paper on Friday.  Everyone should have received a pdf copy of the paper by email.  Kudos to Chad for corralling everyone last week to get this finished and submitted on-time.

2012 FOCE Proposal is #1 priority this week...

· Get engineering time estimates to Bill K this week.

Remaining efforts for this year:

· Shallow water FOCE preliminary design is this year.

· Construction of test mooring this year as well.

· Question: how to tell if our stuff moves?

Bob H republishing data from FOCE to SSDS for time period of data black-out during SSDS systems maintenance.
Kent H is still working on implementing torque mode control for the FOCE fan motors on a time available basis.

ETP has suspended FOCE CO2 tests while working on various proposals and waiting for potential implementation of torque mode control of fan motors.

