
FOCE Team Mtg -- 8/29:

Present: WJK, CK, PMW, TOR, KH, RH & ETP.

Review of Proposal Phase I review:

· Concept is good; just too much of it too soon.

· Engineering resources need to be re-scoped to reduce demand in a lean year.

· Need more details with respect to the biology experiments.

Need to make an overnight run to test stability of system

· How stable is the CO2 enrichment effect?

· What happens as the enriched seawater is drawn-out?

· Usage so far: 7.9 L of 107.0 L liquid CO2 delivered.

What is the heading of FOCE?

Control loop software update from Kent

· Progressing but not ready for prime-time yet.

NEXT MTG: Tuesday 9/06 following the Labor Day Holiday.


