
FOCE Team Mtg -- 9/12:
Present: WJK, CK, FS, PMW, TO'R, RH, JS, KH, PGB, GM & ETP.
Updates:

  - Dr Donna Roberts from Tasmania wants to build a collaborative US/Australia FOCE to be deployed in the Antarctic.
  - Steve Widdicombe wants to have a signing ceremony for the MoU with Plymouth Marine Lab at MBARI sometime soon. 

  - Dr Zhou from Key Lab on Marine Geology, Tongji University, Shanghai, China has requested someone from our group give a presentation on FOCE in China on Nov 11-12.
Biology experiments:

  - Barry group on Flyer next week is first chance to put critters inside frame, deploy passive center section, etc.

  - Question of how to observe center section with time-lapse camera.

  - Decisions are in Jim Barry's court of how to conduct the experiment.

  - Possible testing of time-lapse camera w center section in test tank.

CO2 cylinders need re-furbishment before re-fill dive on 9/28.

Permit applications are moving ahead w CFG & Coastal Commission.

Chad will be giving practive talk for Oceans this afternoon.

Bill K still needs our vacation plans for the rest of the year.

Ocean Sciences mtg next year conflicts with Brewer GoC cruise so we decided not to attend.

Bob H wrote some code to monitor fan motors and re-start them if they trip.

  - working well keeping motor #1 running over the weekend.

  - time interval is every five minutes, may want more frequent checks.

Kinetics at HMS-KObs are slower due to higher pH:

  - how to provide time delay for CO2 reaction

  - how to keep it small enough for diver deployment

  - size of system dependent upon volume of center section...


