
FOCE Team Mtg -- 9/19:
Present:  PMW, GM, JS, RH, FS, PGB & ETP.
  - Bill K & Chad are at Oceans in Hawaii.
  - Kent Headley is on a conference call.
Updates:

  - Fan motors ran all weekend with only one motor trip: we have found the sweet-spot!
Biology experiments:

  - Last week was all about Jim Barry.  They depart momemtarily; waiting for relief pilot.
  - Control center section is ready to go and they have a time lapsed camera for it.

  - Vector velocimeter onboard in logging mode only.

  - pH offset test to be done this morning after the meeting.  Try 80 rpm and see what we get...
Farley is working on plans for sw-FOCE.

  - Flexible hose too long and cumbersome.

  - Working on an alternate idea...

  - Test section for this year does not need a delay loop.

  - Size of system dependent upon deployability by divers.

Request from Donna in Tasmania for assistance

  - We are going to get more...

  - Need to write documentation: MBARI Technical report.

  - Wiki page may serve as a rough draft.

  - What level of detail is needed?

  - How much time effort can we commit?

Need plan to backup Ed for command and control this weekend.

Next mtg:  Monday Sep 26th.


