
FOCE Team Mtg -- 10/03
Present:  WJK, TM, CK, GM, KS, PGB, RH, JS, CL, KH, FS & ETP.
  - Bill K & Chad returned from Oceans in Hawaii.  Talks went well.
  - PMW is on vacation.

Proposal feedback:

  - Approved with some minor modifications.

  - GHGases & deep-water FOCE.
Papers that we should write:
  - Hardware and theory of FOCE.

  - pH sensor

  - CO2 enriched sea-water system.

AGU poster/talk = talk.

  - Decision to do talk.

  - Decision later as to who actually stands up...

FOCE CO2 fill went well

  - 100 L delivered.

  - Motor #1 is not working again.

Vector velocimeter stopped talking again / cause unknown
  - Bob H restarted software and it is logging again.

Biology experiments:

  - Underway with treatment and control

  - CO2 supply budgeted to last until 10/17 cruise.  Re-supply on 10/12-13.
  - Some problems with video to/from Western Flyer when deploying experiment.

  - Strobe imaging is still a manual operation.
Shallow-water FOCE:

  - Permit application re-submitted as far as MBARI is concerned; waiting on Stanford participation.

  - Brock wants to start working on cable here at MBARI.  Need space requirements.

  - Farley presented a design for a circular chamber with a delay loop as a skirt around the perimeter.

      - adequate delay time but at the cost of hydrodynamics

      - opaque walls will block a lot of sunlight

      - a lively discussion ensued...

  - Then we started talking about simulating surge inside the test section.
  - Plan to come back next week with several options to discuss.

CREON meeting:

  - Kent & George gave a report of the proceedings.

  - Progress on several fronts in a variety of locations.

  - Several groups working on instrumentation upgrades.

  - All heading towards a FOCE type concept.
Next mtg:  Monday Oct 10.


