
FOCE Team Mtg -- 11/28
Present:  CK, JS, TO'R, KS, TM, PMW, KH, RH, GM & ETP.
Bill K is in training today.

Priority #1 = poster for AGU.

  - PGB has written some more text for the science section.

  - ETP & ETP will look at it after this meeting and let folks know if there are holes.

Shallow FOCE permit is in process

Plan to deploy sw-FOCE perpendicular to the shore.

  - Which instruments should be deployed?

  - Keep capital losses to a minimum... deploy a dummy Vector instrument.

Mock-up of sw-FOCE being assembled on far-side of Building B.

Deployment still scheduled for the week of Dec 12th.

  - Mock-up to be assembled in High-bay the week of Dec 5.
  - George wants to rent Sheila B @ $300/day.

  - Don't take parrots rock-climbing.

  - TM & ETP will calibrate the pH sensor Wed/Thu this week.

Deep-water FOCE is still dis-functional.

  - Peter is checking to see if there is an opportunity to go out and reset the chain(s).

  - Chad will go along to help with the gui if there is...
Next Meeting: 12/5.


