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	Project Summary

	

	The contract for the design and development of Tiburon II was awarded to SMD Hydrovision in April with a completion date set for early January 2008.  The Tiburon II vehicle will replace the current Tiburon on the Western Flyer and provide a state of the art ROV platform to scientists that will allow them to conduct high quality innovative research.  The new ROV offers a significant increase in power, science payload and bandwidth along with many advancements, such as dynamic station keeping, custom thruster algorithms to prevent disruption of the viewing area, automatic route and cable follow functions and a vehicle control system that dramatically reduces the bottom end hardware & software complexity.
The project is on schedule with the design, fabrication and integration of all the sub assemblies completed and the final Factory Acceptance tests schedule to commence January 28th.  Upon sign off of the acceptance tests, the vehicle will be shipped to MBARI for integration onto the Western Flyer in June. 
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