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Deployment Plan Sea Test 30
Objectives

· Power Management Performance Measurements

· Control Surface Duty Cycle Testing

· CANON experiment space preparation

Deployment

Wednesday, April 13, 2011
· Launch and transit to test area

· Reboot at pier
· Restart at launch

· Transit to 3KM

· Test capability to upgrade/fix software via sbd.

· Run 75m_mass_elevator_power.xml
· Missions\Engineering\75m_mass_elevator_power.xml
· Started at 1500

· Estimate completion 2300-2400

Thursday, April 14, 2011

· Use BloomEx mission with various sets to run west from M0 to edge of shelf. (N36.84 W122.13)

· Until front detected, run East – West on this line.

· When front is detected, track front

· Track the front around to the S & E.  Probably manually
· Technique to be developed…

· Probably will use Bloomex mission with various sets.

Friday, April 15, 2011
· Continue search and track of front.

Saturday, April 16, 2011

· Continue search and track of front.

Sunday, April 17, 2011

· Continue search and track of front.

Monday, April 18, 2011

· Continue search and track of front.

Tuesday, April 19, 2011

· Turn over search and track of front to Team Dorado

· Transit to 3KM

· Power Management Testing

· Thruster_cut

· Missions\Engineering\thruster_cut.xml

· Controls Testing

· TriangleControlElevator

· missions\Engineering\triangle_control_elevator.xml

· ~ 70min run time

· Recovery


