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Deployment Plan for CANON 31
Objectives

· CANON reconnaissance

· Power Management Performance Measurements

· Control Surface Duty Cycle Testing

Deployment

Friday, April 15, 2011
· Launch and transit to test area

· Reboot at pier, Restart at launch

· Transit to 3KM

· Compass calibration

· YoYo transect to M0

Saturday, April 16, 2011

· Use BloomEx mission with various sets to run west from M0 to edge of shelf. (N36.84 W122.13)

· Until front detected, run East – West on this line.

· When front is detected, track front

· Track the front around to the S & E.  Probably manually
· Technique to be developed… use Bloomex mission with various sets.

· Continue search and track of front.

Sunday, April 17, 2011

· Continue search and track of front.

Monday, April 18, 2011

· Continue search and track of front.

Tuesday, April 19, 2011

· Continue search and track of front.

Wednesday, April 20, 2011

· Turn over search and track of front to Team Dorado

· Transit to 3KM

· Power Management Testing

· Thruster_cut

· Missions\Engineering\thruster_cut.xml

· ~ 70min run time

· Controls Testing

· TriangleControlElevator

· missions\Engineering\triangle_control_elevator.xml

· ~ 70min run time

· Recovery

· Fast Charge overnight

Thursday, April 21, 2011

· Launch for CANON Deployment 32?

