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Deployment Plan for CANON 32
Objectives

· CANON reconnaissance

· “Robot Dance” with Dorado

· Control Surface Duty Cycle Testing

Deployment

Thursday, April 21, 2011
· Launch and transit to test area

· Reboot at pier, Restart at launch

· Transit to 3KM

· Compass calibration

· Controls Testing

· TriangleControlElevator

· missions\Engineering\triangle_control_elevator.xml

· ~ 180min run time

· Restart for fresh logs

· YoYo transect to M0

· Run CANON_recon at midnight

Friday, April 22, 2011

· Low Energy station keeping
Saturday, April 23, 2011

· Run CANON_recon at midnight 

Sunday, April 24, 2011 
· Low Energy station keeping

Monday, April 25, 2011

· Run CANON_recon at midnight 

Tuesday, April 26, 2011

· Low Energy station keeping

· Chlorophyll tracking mission
· Robot Dance through the night
Wednesday, April 27, 2011
· Low Energy station keeping

· Robot Dance through the night
Thursday, April 28, 2011

· Low Energy station keeping

· Robot Dance through the night
· Transit to 3KM
Friday, April 29, 2011

· Recovery

