# LRAUV Deployment plan for Homing Pursuit Wave Glider deployment

## Chief Scientists or Engineers

Jordan Stanway

## Vehicles

### Daphne

- all operations

## Other resources

### Small Boat

- LRAUV launch & recovery operations

## Preparation

### Daphne

- Long nose with DAT and SCPI camera system

## Location

  - Initially in the vicinity of 36.815,-121.826

  - Then homing to Wave Glider Tex around 36.835, -121.850

## Mission

- Engineering/Homing_pursuit.xml

## Deployment instructions

- Launch vehicle at least 1 km from shore.

- Run transit mission to 36.815,-121.826 or wherever small boat is

- Do a homing run to the boat if possible and recover for video analysis

- Run Maintenance/ballast_and_trim.xml

  - Adjust buoyancy and mass parameters:

  - configset VerticalControl.buoyancyNeutral XXX cc persist

  - configset VerticalControl.massDefault Y.YYY cm persist

- Keepstation overnight near 36.835,-121.850

- Coordinated Wave Glider operations on 6/5. See Brian Kieft for details

| ## WPT | ## D.D lat | ## D.D lon | ## D m.m lat | ## D m.m lon |
| --- | --- | --- | --- | --- |
| ## 1 | ## 36.815 | ## -121.826 | ## 36 48.90 | ## 121 49.56 |
| ## 2 | ## 36.835 | ## -121.850 | ## 36 50.10 | ## 121 51.00 |
| ## 3 |  |  |  |  |
| ## 4 |  |  |  |  |

## Post-processing and evaluation

## Conclusion