Statement of Work:

- Further develop the concept of operations for the system design

40 hours

- Assistance with CO2 usage calculations and tau time factors for selected location

15 hours

- Control loop conceptualization and design for stated period of operation

40 hours

- Assist with instrument selection and placement in a system design

35 hours

- Review design and construction for the selected location

25 hours

- Installation and system tuning assistance

20 hours

- On call advisor as required during experiment operation

15 hours

- Assist with final report and publications

40 hours

240 hours total (6 weeks) at $106.00/hr (w/fringe-burden) = $25,440.00