Statement of Work: 

1) Further develop the concept of operations for the system design
40 hours

2) Assistance with CO2 usage calculations and tau time factors for selected location
15 hours

3) Control loop conceptualization and design for stated period of operation
40 hours

4) Assist with instrument selection and placement in a system design
 		35 hours

5) Review design and construction for the selected location
25 hours

6) Installation and system tuning assistance
20 hours

7) On call advisor as required during experiment operation
15 hours

8) Assist with final report and publications 
40 hours

[bookmark: _GoBack]240 hours total (6 weeks) at $106.00/hr (w/fringe-burden) = $25,440.00 
