Labor estimates for LST upgrade

1. ME: 30 days total (10 days design, 15 days assembly and integration, 5 days field testing)

2. Machine Shop: 15 days

3. SE: 25 days (12 days programming, 13 days integration, testing, and deployment support)
4. EE:  35 days (10 days design and drawings, 15 days integration and lab testing, 10 days sea trials and Canon support)
5. EE tech: 10 days for wiring and cables

6. Lab or other tech: 20 days support of Canon field program – for one person, supporting this field program would be a full time effort, if deployments were every other day.

