1. Why is labor estimate risk so high?

That is just a reflection of our belief that it is very hard to estimate labor, but since most of the work must be done prior to the deadline for shipping for our March cruise that does put a hard limit on the potential error, so we can say the risk is low.

2. Remove ME time for cruise and replace with DMO Tech.

Done.

3. Proposal work milestone and associated labor should be removed. Time for writing

proposals should not be charged to the project but should be covered with contingency

time.
The time has been removed.

