1. Pelagic sediment traps
a. sediment traps- 

i. just need to close upon ascending

ii. turntable/valves/burnwire activated

b. upward looking sonar- just used for logging

c. acoustic release- desert star, would just give slant range
d. fail-safe timer- release the drop weight after a given time in case acoustics don’t work, maybe use solo floats own software
e. needs relocation strobe

f. vhf beacon?

g. Electrical

i. Select upward looking sonar

ii. Identify acoustic release/transponder

iii. Decide on packaging, hopefully can fit in current solo float
iv. select mechanism for closing traps

v. design and build controller- can be simple pic and eprom
2. Goal to get one float in the water by the end of December
3. Phantom

4. GPS tags

