Resource request for Lagrangian Sediment Trap/Pelagic-Benthic Coupling in 2007

We would like to request additional engineering days for the Pelagic-Benthic Coupling project (900622) to begin work on the Lagrangian sediment traps. 

	Engineer
	Days left in Pelagic-Benthic
	Request

	Alana Sherman
	11 days 
	10 days of Rover to Pelagic-Benthic

	Paul McGill
	0
	X days from MOBB to Pelagic-Benthic



	Brett Hobson
	-x
	X days from CNR

	Total request
	
	X days EE, x days ME


Task List:

Electrical:

1. Select and purchase COTS components:

a. Upward looking sonar

b. Controller

c. Data logger (for sonar)

d. Acoustic modem board set for release of ascent weight

e. Cabling

2. Create system schematic

3. Integration of Electro-mechanical mechanism to close traps
Mechanical:

1. Select and Purchase

a. Sediment traps

b. Trap-closing actuator

2. Design:

a. Frame for sediment traps

b. Brackets for mounting components on SOLO float

c. Trap closing mechanisms

d. Release mechanisms

