Work plan for Farley on the Benthic Imaging AUV
· 305 hours (33.9, 9-hour days), Project  number is 901012
· Take over the SW model of the BIAUV – clean up
· Replace the existing Bluefin batteries with a DMO battery sphere
· Add sufficient flotation (TG-28A, 4km) 
· Integrate new camera housing
· Add sufficient flotation (TG-28A, 4km) 
· Design a maneuvering augmentation device, e.g. thru-body thruster or stubby bow-planes
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