Benthic Imaging AUV
Meeting Minutes – 22 Oct. 2008

1. General

a. Issues

i. Resources

1. Jon has 241 hours, Kent is 27 hours over, Rob has 180 hours, Jim has 223 hours, and Alana has 51 hours

2. Ship days: Lobos Nov 21 (Fri), Nov. 24 (Monday),  Dec. 4th (Thurs), Dec 22, 23 (Mon, Tues)

a. Alana gone 21-28

b. Kent gone 24- Dec 2

3. We are close to empty for supplies

ii. Design Issues

1. Strobe reflector

2. Wifi

iii. Misc.

1. need MIN-M plug

2. get USBL cable from Castroville

2. Tasks 

a. Add lasers and modem early next year

b. WBS

3. Data 
4. Schedule

a. Ship days: Nov. 24 (Monday),  Dec. 4th (Thurs), Dec 22, 23 (Mon, Tues)
b. Milestones: 

i. Update Functional Requirements

ii. PDR

iii. Demonstrate camera system meets requirements in tank

iv. Lock down initial camera/strobe configuration

v. CDR

vi. Get Camera/strobe under MVC control

vii. Demo AUV in Tank

viii. Plan ’09 work – submit proposal

ix. First sea test

x. First photo mosaic

xi. First science dataset

