Benthic Imaging AUV
Meeting Minutes –6 Nov. 2008

1. General

a. Issues

i. Resources

1. As of 10/15/08: Jon has 241 hours, Kent is 27 hours over, Rob has 180 hours, Jim has 223 hours, and Alana has 51 hours

2. 2008 Ship days: Lobos Nov 21 (Fri), Nov. 24 (Monday),  Dec. 4th (Thurs), Dec 22, 23 (Mon, Tues)

3. 2009 Ship days: March 2, March 30, April 13, June 10, Oct 5, Oct 22

4. Alana gone 21-28

5. Kent gone 24- Dec 2

6. Supply budget is in the RED
ii. Design Issues

1. X-port initialization issues

a. Alana will look with scope

i. Change to active low?

2. USBL test program issues

3. Nose skin hole pattern

4. Strobe reflector

5. Wifi

a. PC-104 form factor

b. High speed freewave?

6. environment in ball, e.g. humidity, pressure/vacuum

iii. Misc.

2. Tasks 

a. Add lasers and modem early next year

b. WBS

3. Data 
4. Schedule

a. Ship days: Nov. 24 (Monday),  Dec. 4th (Thurs), Dec 22, 23 (Mon, Tues)
b. Milestones: 

i. Demonstrate camera system meets requirements in tank

ii. Lock down initial camera/strobe configuration

iii. CDR

iv. Get Camera/strobe under MVC control

v. Demo AUV in Tank

vi. Plan ’09 work – submit proposal

vii. First sea test

viii. First photo mosaic

ix. First science dataset

