Benthic Imaging AUV
Meeting Minutes –11 Dec. 2008

1. General

a. Issues

i. Resources

1. As of 10/15/08: Jon has 241 hours, Kent is 27 hours over, Rob has 180 hours, Jim has 223 hours, and Alana has 51 hours

2. 2008 Ship days: Lobos Nov 21 (Fri), Nov. 24 (Monday),  Dec. 4th (Thurs), Dec 22, 23 (Mon, Tues)

3. 2009 Ship days: March 2, March 30, April 13, June 10, Oct 5, Oct 22

4. Alana gone Feb 22 thru May 1
ii. Issues

1. need a new pressure guage and plug

2. Jim is building up nose section

3. continue to use MAUV nose, GPS and freewave antenna 

4. OAS wiring sphere

5. add software module to camera driver to enable strobe

6. add strobe enable – low priority

7. add strobe quench, status function

8. verify the time stamps on photo and auv are the same
9. Focus camera and re-align

10. figure out a way to lock focus and add an indicator to indicate correct focus

11. re-ballast vehicle

12. test images at 3m in tank

13. Plan to adjust control tuning parameters during photo runs

14. DVL mount – stiffen before doing boresight alignment

15. environment in ball, e.g. humidity, pressure/vacuum

a. java sunspot

b. board Duane made for Scott on PUP

16. battery driver – hardcoded by Hans, still has a problem echo issue

17. convert lat/long from degrees – clean up code

18. log data from the OAS

19. wet cable for OAS – rob has a whip, need length
20. Rob needs a power supply
iii. Misc.

2. Tasks 

a. Add lasers and modem early next year

b. WBS

3. Data 
4. Schedule

a. Ship days: Nov. 24 (Monday),  Dec. 4th (Thurs), Dec 22, 23 (Mon, Tues)
b. Milestones: 

i. Demonstrate camera system meets requirements in tank

ii. Lock down initial camera/strobe configuration

iii. CDR

iv. Get Camera/strobe under MVC control

v. Demo AUV in Tank

vi. Plan ’09 work – submit proposal
vii. ROV camera test
viii. First sea test

ix. First photo mosaic

x. First science dataset

