Benthic Imaging AUV
Meeting Minutes – 14 November 2008

1. General

a. Camera system

i. Compare cameras underwater

ii. Play with strobe configuration

b. AUV

i. Assess available hardware

ii. Order anything we need

iii. Build up flexible platform

iv. Test in the tank, then in ocean

c. Mission planning

i. What do we start imaging?

1. Start in very benign enviroment

2. Find something interesting

3. How do we fly the AUV?

2. Tasks

a. WBS

3. Schedule

a. Ship days: Aug 11, Sept. 11, Nov. 3rd, Nov. 24

b. Milestones: 

i. Lock down Functional Requirements

ii. Demonstrate camera system meets requirements in tank

iii. Lock down initial camera/strobe configuration

iv. Get Camera/strobe under MVC control

v. Demo AUV in Tank

vi. Plan ’09 work – submit proposal

vii. First sea test

viii. First photo mosaic

ix. First science dataset

