Notes from SB Basin Planning Meeting	August 11, 1998





Attendees


J. Barry, P. Brewer, K. Buck,  P. Eichhubl, G. Friederich, C. Lovera,  T. Naehr,  E. Peltzer, P. Whaling, Ed Delong, Victoria (Ed’s student), Geoff Wheat, Shana Goffredi, Gerry Hatcher, J. Plant





Not Present


Clague, Jon Martin, H. Jannasch, Barry





Discussion


	The main purpose of the meeting was to identify dive targets more clearly and outline any special gear needs.  A map including most or all of the proposed sites is appended.  A tentative dive schedule was established in a smaller group meeting, which largely conforms to the tentative plan we produced in July.





I	General  Issues


	A.	Ship / Dive Operations


�
		1.	Range


		Dives will be limited to day operations from Santa Barbara Harbor


		2.	Dive Sites


			See attached map.


		3.	Dive Time. 


In response to our request for 12 h days on each dive day, DMO has agreed to run 2 or 3? twelve hour days during the cruise.  These will be used for the more distant dive targets.  We should plan to complete dives early when possible to minimize impacts on DMO personnel, unless scientific objectives are not met.


		4.	Personnel


A maximum of 6-8 scientists are allowed aboard on each ROV cruise..  It is preferable to confine the number of participants to 6 scientists per day unless there is a requirement for additional people (e.g. personnel for CTD ops).  Guernot will handle the CTD and no additional CTD tech will be required as part of the ship crew.


		5.	Shipping Lanes


We have provided DMO with the locations and dates of dives.  They will request permits from the Coast Guard for dives in shipping lanes..


�
		6.	Observations of Gas Seepage 


Gerry Hatcher has identified some sites of gas seepage and located them on the GIS map.will collate available information on a map.


		7.	Shore-side Lab Space.  


Ed Delong’s lab space at UCSB will be available (I am pretty sure....need to check officially w/ Ed) during the cruise for science studies.  Childress has also offered some lab space.  SB City College has also offered space for science and ops, but the science group prefers working with colleagues at UCSB, so we will plan on using that space. 





	B.	Sediment Trap Moorings.  


We have located the two moorings sediment trap moorings, which should not pose any navigation / operations hazard during the cruise (See map)


	C.	Chemistry Studies.	


Chemical analyses will be performed by a couple groups.  Josh Plant will be available to collect pore fluids from cores, and run some analyses (sulfide).  Jon Martin may be present for part of the cruise.  Some funds are available for various analyses (total outside services ~$41K, but some (~30K? may be allocated to other activities). 


	D.	Housing in Santa Barbara.   	


Karen Kroslowitz is organizing housing for the science and ops crew.  We need to provide the dates and number of people for housing.   Please generate cruise participation lists for your components and supply that information to me as soon as it is available


�
	E.	Travel Arrangements


		Scientists are required to make their travel arrangements.  One or two vans will be available in Santa Barbara and we may need to drive one or both of these to SB.  More on that later.


�
	F.	Video Link to UCSB


		It may be possible to set up a live video link to shore.  Childress at UCSB feels that this may be worth less than the trouble of setting it up at UCSB, but it may be more valuable to SB City College.  We will check into cost (~$200 / day) to rent a system, and evaluate the range possible from SBCC.  Tom Tengden has contacted SBCC concering live video, but has not received any response - perhaps they are still on summer break.


�












Potential Ship Lane Dive Sites





Name							Latitude			Longitude





Anacapa Bump					34.15				-119.82


Slump Toe						34.25				-119.99


Basin Center					34.23				-120.03





All of the sites cover several kilometers, minimum.  The lat / long indicated is generally the center or most likely dive location at the site.  We have no direct plan to dive at sites in the shipping lanes, but these plans could change according to new information.  The Slump Toe site does not overlap the lanes, but comes very close (~1 km). 


