01/19/2012

Sensor Related:

- Import SLCD into Confluence

- Invensense board ordered. Waiting on debugger.

- Keeping AD sensor most likely requires faster processor

- Magnetometer integration not trivial for Invensense

- Need to add offset calcs manually to AD sensor (Denis testing)

- Depth sensor data?

- Determine error/noise in displacement and orientation when not in motion for each sensor

- Error calculation for events

- Schematic due into Jose by Tuesday

- Order eval board from Invensense

PDR related (last week in Feb?):

- Slides we need:

  - Use cases

  - System block diagram

  - Lab test results (blind study)

  - Initial power / data budget

  - Mechanical

  - Event detection / Watch cycle – integral to design

  - Data management and resolution over acoustic link enough to resolve motion

  - Assumptions & limitations

- Tasks to accomplish prior

  - Lab tests

  - Build up Invensense board

  - Finish event detection / offset / cal algorithm

  - System LifeCycle Document SLCD – put in Confluence

Misc:

- Annual report materials

- Sanctuary permit paperwork (done)

- Budget rollover

Travel/Vacation:

- Bob: 2/29 – Mid Mar

- Brian: Mid May – June

- Denis: late Jan – early Feb

- Bill: Mid Mar – late Mar